TRADEUP

Project Decision & Execution Roadmap

Prepared by: FTC Holding / UnaLabs

# Executive Summary

TradeUp is a 3-layer social trading platform designed to solve multiple problems simultaneously:

- Layer 1: Social Trading & Gamification (Weeks 1-4) — Prove concept & create viral momentum

- Layer 2: Trust & Verification (Weeks 5-8) — Increase transaction confidence & monetization

- Layer 3: Escrow & Arbitrage (Month 2+) — Create sustainable unit economics

This approach balances:

- Speed to market (Layer 1 in 3-4 weeks)

- Investor credibility (clear layered roadmap)

- Long-term defensibility (trust moat + monetization)

- Risk mitigation (learn & iterate at each phase)

# The Problem We're Solving

Four interconnected problems exist in Nigeria's trading ecosystem:

## Problem A: Value Conversion Without Capital

People own items they don't need but lack cash to upgrade. Traditional markets (Jumia, eBay, OLX) support one-off transactions, not progressive value growth. TradeUp enables step-by-step upgrading.

## Problem B: Lack of Trust in Peer Trading

Counterparty risk is high. There is no standardized way to verify traders. Fraud, theft, and misrepresentation are common. TradeUp adds verification layers to reduce friction.

## Problem C: Liquidity Mismatch

Finding exact matches for trades is hard. User A has shoes worth ₦5k but wants a phone worth ₦30k — there's no mechanism to efficiently find users who can bridge that gap. TradeUp creates a network that solves this.

## Problem D: No Monetization for Facilitators

Current platforms (OLX, Jumia) take %, but don't add value to the individual trade. TradeUp adds escrow, verification, and auto-matching—creating justifiable margin.

# Strategic Options Considered

## Option 1: Social Trading Only

What it is:

Build only Layer 1 (social feed, progress tracking, leaderboards). Leave verification & escrow for later or never.

Pros:

- Fastest to launch (1-2 weeks)

- Highest viral potential (entertainment-first)

Cons:

- Churn risk (users get stuck mid-journey)

- Weak monetization (featured trades alone don't scale)

- Fraud risk kills trust after 2-3 bad experiences

- Investor concern: "So it's TikTok for trading?"

## Option 2: Trust & Verification Only

What it is:

Skip social/gamification. Build verification, trust scores, and escrow from day 1.

Pros:

- Clear monetization (fees on verified transactions)

- Strong investor pitch (VerifiDrive-like model)

Cons:

- Slow user adoption (trust-based products need network)

- Complex build (requires ID verification, KYC, compliance)

- 4+ weeks to MVP (too slow for first proof)

## Option 3: Niche-Specific Market

What it is:

Instead of generic "anyone trades anything", focus on one vertical (e.g., NYSC members trading gadgets, students trading books).

Pros:

- Easier to find early users (clear demographic)

- Network effects happen faster (smaller pool, higher density)

Cons:

- Harder to scale to other verticals

- Requires domain expertise for chosen vertical

## Option 4: Layered Approach (RECOMMENDED) ★★★

What it is:

Build Layer 1 (social) first for momentum. Add Layer 2 (trust) after proof. Add Layer 3 (escrow/arbitrage) after scale. This creates a cohesive system that evolves as it grows.

Pros:

- Fast initial launch (Layer 1 in 3-4 weeks)

- Proof of concept before heavy build

- Risk mitigation (learn & iterate at each phase)

- Solves all 4 problems by month 2

- Strong investor narrative ("We're building infrastructure")

Cons:

- Requires coordination between 3 separate builds

- Slightly longer timeline to full feature set

# Option Comparison Matrix

| Criteria | Social Only | Trust Only | Niche First | Layered ★ |
| --- | --- | --- | --- | --- |
| Speed to MVP | 1-2 weeks | 4-5 weeks | 2-3 weeks | 3-4 weeks |
| Viral Potential | ⭐⭐⭐⭐⭐ | ⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐⭐ |
| Monetization Clarity | ⭐⭐ | ⭐⭐⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐⭐⭐ |
| Investor Appeal | ⭐⭐⭐ | ⭐⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐⭐⭐ |

# Recommended Approach: Layered Execution

We recommend Option 4 (Layered Approach) because it:

- Solves all 4 problems without overbuilding initially

- Creates viral momentum in weeks 1-4 (proof of concept)

- Adds defensibility in weeks 5-8 (trust moat)

- Creates sustainable economics in month 2+ (arbitrage margin)

- Gives investors a clear 3-stage infrastructure narrative

# Phase-by-Phase Execution

## Phase 1: Social Trading (Weeks 1-4)

Goal: Prove trades happen and content is viral

Product Build:

- Trade feed (public, real-time)

- Create trade (item, goal, description)

- Add trade steps (timeline progression)

- WhatsApp sharing

- Leaderboard (progress ranking)

Growth Engine:

- Founder seeds 5-10 authentic trade journeys

- Post 1-2 times daily on IG + WhatsApp

- ₦5K → iPhone Challenge (primary campaign)

Success Metrics:

- 100+ users

- 50+ active trade journeys

- 1 viral story (₦1M+ impressions)

- 20+ daily active users

## Phase 2: Trust & Verification (Weeks 5-8)

Goal: Increase transaction values and reduce fraud

Product Addition:

- User verification (phone + ID)

- Trust score calculation

- Verified badge display

- Better user profiles (trade history visible)

Monetization:

- Verified badge fee (₦1,000-₦2,000)

## Phase 3: Escrow & Arbitrage (Month 2+)

Goal: Create sustainable unit economics

Product Addition:

- Escrow holding (cash/items)

- Liquidity pool (buy/sell from platform)

- Smart matching (AI-powered auto-suggestions)

Monetization:

- 2-5% transaction fee

- Escrow insurance

- Arbitrage margin (buy 70%, sell 90%)

# Execution Timeline

| Phase | Duration | Key Deliverables | Success Metrics |
| --- | --- | --- | --- |
| 1: Social | Weeks 1-4 | App MVP, 5 seeded trades, ₦5K challenge, daily content | 100+ users, 50+ trades, viral proof |
| 2: Trust | Weeks 5-8 | Verification system, trust scores, badges | 500+ verified, 2-3x higher transaction values |
| 3: Escrow | Weeks 9-10 | Escrow system, liquidity pool, auto-matching | ₦10M+/mo volume, sustainable margin |

# Resource Requirements

## Development

1 Flutter Developer (3-4 weeks for Phase 1)

Backend: Firebase (free tier sufficient for MVP)

## Growth & Operations

- Founder (product + growth + market making)

- 1 Content/Growth person (daily posts, user onboarding)

## Budget

- Dev costs: ₦300k-₦800k (3-4 weeks)

- Growth/operations: ₦150k-₦300k (4 weeks)

- Total for Phase 1: ~₦500k-₦1.1M

# Key Risks & Mitigation

## Risk 1: Dead Platform (No Active Trades)

Impact: High | Probability: Medium

Mitigation:

- Founder manually facilitates first 20-30 trades

- No journey stays inactive >48 hours

- Seed with friends/contacts if needed

## Risk 2: Fraud/Scams Early

Impact: High | Probability: High

Mitigation:

- Start with known users (friends, NYSC, campus networks)

- Manual verification of first 100 users

- Plan Phase 2 (Trust layer) for week 5

## Risk 3: User Churn (Get Stuck Mid-Journey)

Impact: Medium | Probability: High

Mitigation:

- Founder suggests next trades for stuck users

- WhatsApp community to crowdsource offers

- Add escrow/liquidity pool in Phase 3

## Risk 4: Competition/Copycats

Impact: Medium | Probability: Low (early)

Mitigation:

- Move fast (first-mover advantage in this vertical)

- Build network effects early (more users = higher value)

- Add trust/verification moat by week 8

# Monetization Roadmap

| Revenue Stream | Launch Phase | Pricing | Expected Revenue |
| --- | --- | --- | --- |
| Featured Trades | Week 2 | ₦500/day | ₦10k-50k/mo |
| Boost Visibility | Week 2 | ₦300/boost | ₦20k-80k/mo |
| Verified Badge | Week 5 | ₦1,000-₦2,000 | ₦50k-200k/mo |
| Escrow Fees | Week 9 | 2-5% / transaction | ₦500k+/mo |
| Arbitrage Margin | Week 9 | 10-20% spread | ₦1M+/mo |

# Investor Positioning

How to Pitch This to Investors

❌ Don't say: "It's TikTok for trading" or "It's entertainment"

✅ Do say: "We're building the trust infrastructure layer for value exchange in emerging markets."

Narrative Arc:

- Phase 1 (Viral): Prove people will trade. Demonstrate growth mechanics.

- Phase 2 (Defensible): Build trust moat through verification. Increase monetization clarity.

- Phase 3 (Scale): Create sustainable unit economics through escrow + arbitrage.

Why This Appeals to Investors:

- Market: ₦trillion+ informal trading economy in Africa

- Founder fit: Team has fraud/verification expertise

- Defensibility: Trust data + network effects create moat

- Unit economics: Clear path to profitability (not subsidized)

- Expansion path: Can expand to lending, insurance, credit

# Next Steps & Decision

To proceed with the Layered Approach, the team should:

- Week 1: Finalize Phase 1 MVP spec with developer

- Week 1-2: Begin app development (Flutter + Firebase)

- Week 1: Prepare 5 seeded trade journeys (authentic but founder-facilitated)

- Week 1: Set up daily content calendar (IG + WhatsApp)

- Week 3-4: Launch MVP + run ₦5K → iPhone Challenge

Success Triggers to Add Phase 2:

- 50+ active trades

- 1 viral story

- User feedback showing trust/fraud as next concern

Decision Required:

Approve Layered Approach → Proceed with Phase 1 Execution

# Conclusion

TradeUp represents a real opportunity to build infrastructure in Nigeria's informal trading economy. The layered approach balances speed, defensibility, and investor credibility.

Phase 1 is achievable in 3-4 weeks with modest budget. Success in Phase 1 de-risks Phase 2 and 3.

The team is positioned to move immediately. Execution starts now.

# Appendix A: Phase 1 Content Calendar (Sample)

| Day | Content | Action |
| --- | --- | --- |
| Day 1 | "I'm trying something wild with ₦5k" | Post on IG + WhatsApp |
| Day 2 | "Day 1 → Day 2: Look what I got" | Post first trade with photo |
| Day 3 | "This is crazy... +1500% already?" | Video + engagement post |
| Day 4-7 | "Challenge updates", "Join now", "Top traders" | Daily updates, leaderboard posts |

# Appendix B: Key Terms Defined

Trade Journey:

A public record of a user's step-by-step trading progression from starting item to goal item. Each step is documented with photos and values.

Trade Step:

One item in a journey. Example: Journey "₦5k → iPhone" has steps [slippers, headphones, phone, tablet, laptop, iPhone].

Trust Score:

A rating assigned to users based on completed trades, verification, and feedback. Higher score = more trustworthy.

Escrow:

Holding cash or items safely during a trade to reduce counterparty risk. Fee charged: 2-5% per transaction.

Arbitrage Margin:

Profit spread: TradeUp buys items at 70% market value, sells at 90%. Keeps 20% margin.